Project Planning Phase

Planning Logic

| Date | 31 January 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS38821 |
| Project Name | Exploratory Analysis of Rain Fall Data in India for Agriculture |

Planning Logic

The planning logic for the Exploratory Rainfall Prediction System follows an Agile-based development approach to ensure structured, incremental, and efficient implementation.

The project is divided into fixed-duration Sprints, where each sprint focuses on completing a defined set of tasks. Large tasks (Epics) are broken down into smaller executable units (User Stories). Each story is assigned Story Points using the Fibonacci scale (1, 2, 3, 5) based on effort estimation.

Key Planning Elements:

- Sprint-Based Development

The project is divided into two structured sprints to manage development workload effectively and track progress systematically.

- Epic Breakdown

Major components of the rainfall prediction system are categorized as Epics, such as:

  - Data Collection

  - Data Preparation

  - Exploratory Data Analysis (EDA)

  - Model Development

  - Model Evaluation

  - Web Application Development

  - Deployment

• User Stories

Each Epic is divided into smaller executable tasks such as:

- Handling missing rainfall values

- Perorming seasonal trend analysis

- Training ML models

- Comparing algorithm performance

- Building web interface forms

- Integrating frontend with backend

- Effort Estimation (Story Points):
Tasks are assigned story points based on complexity:

  - 1 – Very Easy

  - 2 – Easy

  - 3 – Moderate

  - 5 – Difficult

Sprint 1 – Data Preparation Phase

- Epic 1: Data Collection

| Story | Task | Story Points |
| --- | --- | --- |
| USN-1 | Gathering Historical Rainfall Dataset (India) | 2 |
| USN-2 | Loading Dataset into System (Pandas) | 1 |

- Epic 2: Data Cleaning & Preprocessing

| Story | Task | Story Points |
| --- | --- | --- |
| USN-3 | Handling Missing Values | 3 |
| USN-4 | Removing Duplicates & Inconsistent Data | 2 |
| USN-5 | Feature Selection & Encoding | 3 |
| USN-6 | Applying Data Scaling | 2 |

- Epic 3: Exploratory Data Analysis (EDA)

| Story | Task | Story Points |
| --- | --- | --- |
| USN-7 | State-wise Rainfall Trend Analysis | 3 |
| USN-8 | Seasonal Rainfall Comparison | 3 |
| USN-9 | Visualization using Graphs & Charts | 2 |

Sprint 2 – Model Development & Deployment Phase

- Epic 4: Model Development

| Story | Task | Story Points |
| --- | --- | --- |
| USN-10 | Train Random Forest Model | 3 |
| USN-11 | Train XGBoost Model | 3 |
| USN-12 | Compare Model Performance | 2 |
| USN-13 | Save Best Model (.pkl file) | 1 |

- Epic 5: Web Application Development

| Story | Task | Story Points |
| --- | --- | --- |
| USN-14 | Design Web Interface (HTML/CSS) | 3 |
| USN-15 | Backend Integration using Flask | 5 |
| USN-16 | Display Prediction Results | 2 |
| USN-17 | Model Integration with Web App | 3 |

Planning Summary

- Agile Sprint-based workflow

- Clear Epic → Story → Task breakdown

- Structured effort estimation using Fibonacci scale

- Balanced workload distribution across sprints

- Ensures timely and efficient project completion