Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS38821 |
| Project Name | Exploratory Analysis of Rain Fall Data in India for Agriculture |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Gather historical rainfall dataset from reliable source (IMD / Kaggle) | 2 | High | Team |
| Sprint-1 | Data Collection | USN-2 | Load dataset into Python environment (Pandas) | 1 | High | Team |
| Sprint-1 | Data Preparation | USN-3 | Handle missing rainfall values | 3 | High | Team |
| Sprint-1 | Data Preparation | USN-4 | Perform feature engineering (Season, Month encoding) | 3 | Medium | Team |
| Sprint-1 | Data Preparation | USN-5 | Handle inconsistent and duplicate data | 3 | Medium | Team |
| Sprint-2 | Data Visualization | USN-6 | Generate Bar Chart (State-wise rainfall) | 2 | Medium | Team |
| Sprint-2 | Data Visualization | USN-7 | Generate Pie Chart (Season distribution) | 2 | Medium | Team |
| Sprint-2 | Data Visualization | USN-8 | Generate Line Chart (Year-wise rainfall trend) | 2 | Medium | Team |
| Sprint-2 | Data Visualization | USN-9 | Generate Correlation Heatmap | 4 | High | Team |
| Sprint-2 | Model Development | USN-10 | Train ML models (KNN, DT, RF, XGBoost) | 5 | High | Team |
| Sprint-2 | Web Application | USN-11 | Develop Flask-based web interface | 5 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 01 Feb 2025 | 07 Feb 2025 | 12 | 07 Feb 2025 |
| Sprint-2 | 20 | 7 Days | 08 Feb 2025 | 14 Feb 2025 | 20 | 14 Feb 2025 |

Velocity:

Total Story Points = 32
Number of Sprints = 2

Velocity per Sprint = 32 / 2 = 16 Story Points per Sprint

Average Velocity per Day (7-day sprint):

16 / 7 ≈ 2.28 Story Points per Day

This indicates a stable and predictable team performance across sprints.

Burndown Chart: 
Sprint 1:

- Started with 12 story points

- Gradually reduced daily

- Reached 0 story points by Day

Sprint 2:

- Started with 20 story points

- Consistent daily task completion

- Reduced to 0 story points by Day 7

The steady decline in remaining story points reflects:

- Proper sprint planning

- Realistic estimation

- Efficient execution

- Good team coordination

Reference:

- https://www.atlassian.com/agile/project-management

- https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

- https://www.atlassian.com/agile/tutorials/epics

- https://www.atlassian.com/agile/tutorials/sprints

- https://www.atlassian.com/agile/project-management/estimation

- https://www.atlassian.com/agile/tutorials/burndown-charts

- https://www.visual-paradigm.com/scrum/scrum-burndown-chart/